BayI  Agent — Statement of Work

Internal Statement of Work for the BayI Agent platform — a grounded natural-language query and document-ingest system over the BayOne Snowflake warehouse, and its hosted, access-controlled rollout to BayOne staff.

DRAFT FOR REVIEW · v0.1

DOCUMENT CONTROL

| Field | Value |
| --- | --- |
| Project | BayI Agent — grounded Snowflake query & ingest platform |
| Organization | BayOne Solutions (internal project) |
| Delivery owner | Atharv Sharma |
| Document type | Statement of Work (internal) |
| Version | 0.1 (Draft for review) |
| Effective date | [TBD] |
| Status | Draft — pending sign-off |

▍ This is an internal scope-of-record. Timeline dates and pricing are intentionally left as [TBD] placeholders to be completed at sign-off. The companion security detail lives in docs/security-model.docx.

1   Background & purpose

BayI Agent answers questions about BayOne's data by querying Snowflake and responding from the actual query results — never from model recall. It supports pre-call intelligence and internal analysis where every figure must be traceable to the warehouse.

Grounded answers — the agent writes SELECT-only SQL, runs it, and answers strictly from the returned rows, with the executed SQL captured for audit.

Knowledge ingest — authorized users upload documents; Claude structures them into two fixed Snowflake tables (blocks + facts) that become queryable knowledge.

Three data classes — ingested content is classified internal (shared, the default), private (readable only by the ingester), or protected (readable only by one privileged Entra group); a logged break-glass admin can read all of it.

2   Objectives & success criteria

Accurate, grounded responses — natural-language questions resolve to correct answers backed by live Snowflake queries (validated against ground-truth evals).

Safe ingest round-trip — uploaded documents structure, preview, and load into the knowledge tables without model-authored write SQL.

Least-privilege data access — the app connects through purpose-scoped Snowflake roles, not ACCOUNTADMIN.

Owner- and group-scoped privacy — private data is physically unreadable to anyone but its owner, and protected data only to the privileged group — both enforced in the database.

Single secured URL — BayOne staff reach the agent at one authenticated HTTPS endpoint.

3   Scope of work

IN SCOPE

Natural-language query agent (Anthropic tool-use loop) with question routing.

Read-only SQL execution tool with an in-process safety guard.

Optional Snowflake Cortex Analyst path (semantic-view NL→SQL).

Document-ingest pipeline: structure → preview → commit, with ingest history.

Web UI for query and ingest.

Hosted deployment on Azure App Service with Microsoft Entra authentication.

Three-tier data-privacy security model (least-privilege roles + owner- and group-based row-access policy).

OUT OF SCOPE

A custom / fine-tuned text-to-SQL model (Cortex Analyst owns NL→SQL where used).

Access for non-BayOne tenants or external/anonymous users.

Data migration or ETL beyond the named knowledge-base tables.

BI dashboards or reporting front-ends outside the agent UI.

4   Deliverables

Status reflects the codebase today: the core platform is built; the hosted, secured rollout is designed and paused, pending go-ahead.

| Deliverable | Key modules | Status |
| --- | --- | --- |
| Query agent loop + question routing | agent.py, router.py, prompts.py | Delivered |
| Read-only SQL tool + guard | tools/run_sql.py, sql_guard.py | Delivered |
| Cortex Analyst tool (optional) | tools/cortex_analyst.py | Delivered |
| Grounded structured answers | types.py, prompts.py | Delivered |
| Snowflake connection + typed config | connection.py, config.py | Delivered |
| Ingest pipeline + history store | ingest.py, ingest_store.py, ingest_drafts.py | Delivered |
| Web application + UI | web.py, static/index.html, static/ingest.html | Delivered |
| Automated test suite (integration-gated) | tests/ (17 files) | Delivered |
| Azure hosting + Entra Easy Auth | deployment config | Planned |
| Least-privilege Snowflake roles + SENSITIVITY & INGESTED_BY columns + owner/group row policy | Snowflake DDL | Planned |
| Three-tier sensitivity toggle (internal / private / protected) + ingest-only enforcement | web.py, static/ingest.html | Delivered |
| Per-request session-identity + group binding at query time | web.py, connection.py | Delivered |

▍ The sensitivity toggle, the protected-group gating (Entra group claim), and the per-request identity/group binding are built and tested behind the ENFORCE_OWNERSHIP flag; what remains for Phase 4 is applying the Snowflake DDL and turning the flag on in the hosted environment.

5   Phased work breakdown

| Phase | Work | Duration | Milestone |
| --- | --- | --- | --- |
| 1 | Query agent core — connection, run_sql tool, agent loop, grounded answers | [TBD] | Delivered |
| 2 | Ingest pipeline — structuring, preview, commit, history | [TBD] | Delivered |
| 3 | Cortex Analyst integration (optional semantic path) | [TBD] | Delivered |
| 4 | Hardening & hosted rollout (see sequence below) | [TBD] | Planned |

PHASE 4 SEQUENCE (LOCKED BUILD ORDER)

4.1 Least-privilege Snowflake roles — create BAYI_READ / BAYI_ADMIN_READ (break-glass) / BAYI_INGEST_WRITE, add the SENSITIVITY and INGESTED_BY columns, attach the rap_ownership row-access policy; retire ACCOUNTADMIN for the app.

4.2 Easy Auth identity + group wiring — the app reads the server-injected caller email and group claim, using them as the owner stamp on ingest and the row filters on query.

4.3 Three-tier sensitivity toggle — internal (default) for everyone; private (only me) for everyone; protected (only my group) gated to members of the privileged Entra group. Confidential tiers force the ingest-only path (nothing kept locally).

4.4 Per-request session-identity + group binding — before each query the app binds the caller identity and protected-group flag to the Snowflake session; the database returns internal rows plus the caller's own private rows plus, for group members, protected rows.

6   Technical architecture

APPLICATION STACK

Query engine — a run_sql tool (model-written SELECT, guarded) plus an optional cortex_analyst tool, behind one Tool abstraction so tools can be swapped without touching the loop.

Agentic loop — Anthropic tool-use with prompt caching and a pre-classifier that routes each question (database / follow-up / web).

Web UI — FastAPI serving the query and ingest pages; agent runs serialized on a shared connector via a thread lock.

THREE SECURITY ENFORCEMENT LAYERS (PHASE 4)

Azure Easy Auth — proves who you are and what groups you belong to — Microsoft Entra, BayOne single tenant only.

Application — binds that caller identity and group flag to every request — the owner stamp on ingest and the row filters on query, from server-trusted headers the browser cannot set.

Snowflake row-access policy — the last line — physically decides which rows you can see (internal for everyone, private only for its owner, protected only for the privileged group), even if the model writes SELECT *.

▍ Full detail — sequence diagrams, permission matrix, roles, and the row-access policy — is in the companion document docs/security-model.docx.

7   Security & data handling

No training on BayOne data — Anthropic's commercial terms exclude customer content from model training.

Retention / ZDR — 30-day default retention; a Zero-Data-Retention agreement is pursued for sensitive workloads.

Confidential uploads are ingest-only — documents marked private or protected are never written to local disk; they live solely in Snowflake.

Owner- and group-scoped access — private data is readable only by the user who ingested it; protected data only by members of the privileged Entra group; everyone else sees internal (shared) rows only. Only that group's members may mark an upload protected. A logged break-glass admin role can read all data for offboarding/legal.

▍ Today both read and write connect as ACCOUNTADMIN and the web app has no authentication (local-only). Phase 4 retires ACCOUNTADMIN and puts the app behind Entra — the single biggest risk reduction in this SOW.

8   Assumptions & dependencies

A Snowflake account, warehouse(s), and the target knowledge-base tables are available.

An Anthropic API key is provisioned (and a ZDR agreement is in place for sensitive data).

An Azure subscription with App Service and the BayOne Entra tenant are available.

Open inputs required before Phase 4 build — (a) who holds the BAYI_ADMIN_READ break-glass role and how its use is logged/reviewed; (b) the Snowflake mechanism that carries the caller identity and group flag into the session for the row-access policy to read; (c) the exact privileged Entra group whose members may use the protected tier.

9   Roles & responsibilities

| Role | Owner |
| --- | --- |
| Delivery owner (build & integration) | Atharv Sharma |
| Break-glass admin holder (BAYI_ADMIN_READ) | [TBD] |
| Snowflake administrator (roles, policy, grants) | [TBD] |
| Azure administrator (App Service, Easy Auth) | [TBD] |
| Business sponsor / approver | [TBD] |

10   Timeline & milestones

Dates to be set at sign-off. Phases 1–3 are already delivered; the schedule below covers the remaining Phase 4 rollout.

| Milestone | Start | End |
| --- | --- | --- |
| Phase 4.1 — Least-privilege roles + owner/group row policy | [TBD] | [TBD] |
| Phase 4.2 — Easy Auth identity + group wiring | [TBD] | [TBD] |
| Phase 4.3 — Three-tier sensitivity toggle | [TBD] | [TBD] |
| Phase 4.4 — Per-request session-identity + group binding | [TBD] | [TBD] |
| Go-live (secured URL for BayOne staff) | [TBD] | [TBD] |

11   Pricing

| Line item | Basis | Amount |
| --- | --- | --- |
| Engineering / delivery effort | Internal | [TBD] |
| Azure hosting (App Service, storage) | Monthly | [TBD] |
| Snowflake compute (warehouses) | Usage | [TBD] |
| Anthropic API usage | Usage | [TBD] |
| Total |  | [TBD] |

▍ All figures are placeholders to be completed at sign-off.

12   Acceptance criteria

Grounded-answer eval passes — the agent's answers match ground-truth SQL on the eval set.

Ingest round-trips — a document structures, previews, and commits to the knowledge tables.

Authentication blocks outsiders — only authenticated BayOne Entra accounts reach the app.

Owner- and group-scoped privacy is enforced — a user's connection cannot return another user's private rows, nor a non-member's connection any protected rows, even under SELECT * (row-access policy verified).

Least privilege confirmed — no app path connects as ACCOUNTADMIN.

13   Sign-off

| Party | Name | Signature | Date |
| --- | --- | --- | --- |
| Delivery owner | Atharv Sharma |  | [TBD] |
| Business sponsor | [TBD] |  | [TBD] |